BUSINESS REQUIREMENTS DOCUMENT

SAMAVESH

Student Scholarship & Mentorship Platform

Phase-Wise Implementation, Forms, Mentorship & LMS Detail

Prepared by

Dhwani Rural Information Systems Pvt. Ltd.

For

Samavesh Action For Impact

Version 3.0  |  May 2026

# 2. Document Control

## 2.1  Document Metadata

| Field | Detail |
| --- | --- |
| Document Title | Samavesh – Business Requirements Document (BRD) |
| Document Version | 2.0 (Detailed, Phase-Wise Release Plan) |
| Date | May 2026 |
| Client | Samavesh Action For Impact |
| Prepared By | Dhwani Rural Information Systems Pvt. Ltd. |
| Reviewed By | Project Manager – Dhwani |
| Status | Draft for Client Review and Sign-off |
| Distribution | Samavesh Leadership, Samavesh SPOC, Dhwani Project Team |

## 2.2  Revision History

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 1.0 | March 2026 | Dhwani Team | Initial BRD with module-wise requirements |
| 2.0 | May 2026 | Dhwani Team | Added phase-wise release plan, detailed form specifications, business rules, validations, mentorship & LMS flow, sign-off matrix, acceptance criteria |
| 3.0 | May 2026 | Dhwani Team | Expanded Mentorship (Section 12) and LMS (Section 13) with detailed use cases, functional requirements, business rules, data dictionary, and acceptance criteria. No prior content was removed. |

## 2.3  How to Read This Document

This BRD is structured to serve two audiences. The Samavesh program team should read Sections 1 through 9 to validate the scope, forms, and business rules, and Sections 14 through 17 to plan around the phase-wise release, sign-off cadence, and dependencies on Samavesh. The Dhwani delivery team should treat Sections 9 through 13 as the primary specification for build, and Sections 18 through 20 as the operating envelope (assumptions, risks, out-of-scope).

Where a requirement is marked Must Have, it is in scope for Phase 1 release. Should Have items are scheduled to land within Phase 2 or 3. Could Have items are explicitly deferred to a possible Phase 5 or post-go-live enhancement window.

# 3. Glossary & Acronyms

| Term | Definition |
| --- | --- |
| BRD | Business Requirements Document – this document |
| DPDP | Digital Personal Data Protection Act, 2023 (India) |
| Fellow | Samavesh field staff member who supports students 1:1 through the scholarship journey |
| Mentor | Subject-matter expert who supports a student with higher-education guidance and career readiness |
| SPOC | Single Point of Contact – the Samavesh nominee for daily project coordination |
| SOP | Standard Operating Procedure followed by Samavesh Fellows |
| NSP | National Scholarship Portal – Government of India scholarship submission portal |
| LMS | Learning Management System – module that delivers structured mentoring content to students |
| mForm | Mobile-friendly dynamic form module on the platform |
| UAT | User Acceptance Testing – formal testing window before each release |
| MIS | Management Information System – consolidated reporting dashboard |
| RBAC | Role-Based Access Control |
| PWA | Progressive Web App – mobile-browser experience without a native app |
| KPI | Key Performance Indicator |

# 1. Executive Summary

Samavesh Action For Impact is an education-focused organization that supports students from underserved communities in accessing higher education through structured mentoring and government scholarship enablement. Samavesh has supported over 3,000 students and unlocked approximately ₹8 crore in government scholarship funds to date. The program is delivered on-ground by Fellows — trained field staff — who work one-on-one with students through onboarding, eligibility mapping, document support, application submission, and post-disbursement tracking, with mentors supporting higher-education readiness in parallel.

Current operations rely on Google Forms, spreadsheets, WhatsApp groups, and manual coordination. As the program scales, this fragmented stack is creating bottlenecks — duplicate data, missed scholarships, lost documents, incomplete status visibility, and limited audit trail.

This BRD defines the requirements for a unified, role-based digital platform — the Samavesh Platform — that will replace fragmented tools, automate eligibility matching, track applications end-to-end, deliver a structured mentorship and LMS experience, and provide a single MIS view to leadership. The platform will be built on the Frappe Framework, deployed on AWS India Region for DPDP compliance, and delivered to Samavesh in four sequential phases over an indicative timeline of 14–16 weeks from kick-off.

### Document Objective

- Provide a single, authoritative reference of business requirements, validations, and business rules for both the Samavesh program team and Dhwani delivery team.

- Establish a phase-wise release plan with clearly stated deliverables, acceptance criteria, and sign-off owners for each milestone.

- Define the form structures (student profiling, document verification, scholarship application) and capture the open inputs awaited from the Samavesh team.

- Detail the mentorship flow and the LMS journey to be implemented in Phase 3.

- Capture assumptions, dependencies, risks, and out-of-scope items so that both parties remain aligned through delivery.

# 4. Organizational Context

## 4.1  About Samavesh

Samavesh Action For Impact works at the intersection of education equity and scholarship access. The organization deploys Fellows — trained field staff — who work one-on-one with students to navigate complex government scholarship systems, procure documents, and stay enrolled in higher education institutions. Alongside scholarship access, Samavesh provides structured mentoring to support higher-education readiness.

### Key Program Metrics

- 3,000+ students supported to date

- Approximately ₹8 crore in government scholarships unlocked

- Multiple geographies served by a distributed Fellow team

- Active mentoring journey running in parallel to the scholarship workflow

## 4.2  Current Operating Model (As-Is)

The current technology stack is fragmented and manual:

| Step | Current Tool / Method | Pain Point |
| --- | --- | --- |
| Student Onboarding | Google Forms | No persistent student profile; data siloed per submission; duplicate entries |
| Scholarship Matching | Manual lookup by Fellows | No automated eligibility logic; prone to missed scholarships |
| Document Collection | WhatsApp / physical collection | No status tracking; documents lost; format issues caught too late |
| Application Submission | Government portals (manual) | Fellow logs into each portal separately; no central record of application IDs |
| Application Tracking | Excel / Google Sheets | Status not real-time; high manual effort; no reminders |
| Mentoring Coordination | WhatsApp / calls | No interaction log, no content delivery, no progress view |
| Reporting & MIS | Manual dashboards | Time-consuming; error-prone; donor reporting delayed |

## 4.3  Strategic Drivers for Digitization

- Scale to 20,000+ student records without growing operational overhead proportionally

- Reduce scholarship leakage by automating eligibility detection per student profile

- Provide leadership with real-time MIS instead of stitched-together monthly reports

- Meet DPDP Act 2023 obligations for student consent, data residency, and auditability

- Standardize the Fellow SOP into a system-enforced workflow

# 5. Problem Statement & Solution Overview

## 5.1  Problem Statement

Samavesh’s scholarship-access program is delivered through a Fellow-led model that depends on a heterogeneous stack — Google Forms for capture, WhatsApp for documents, Excel for tracking, and government portals for submission. This stack does not scale beyond the current operational size, makes scholarship leakage hard to detect, prevents real-time leadership visibility, leaves student documents at risk, and does not meet DPDP-grade audit and consent requirements.

## 5.2  Solution Overview

Dhwani will deliver a unified Samavesh Platform that digitizes the full student lifecycle — onboarding, eligibility, documents, application, tracking, and mentorship — with role-based access and a leadership MIS. The platform will be built on the Frappe Framework, hosted on AWS India Region, and released in four phases.

### Solution Architecture Summary

| Layer | Component | Rationale |
| --- | --- | --- |
| Application Framework | Frappe Framework v15 (LTS) | Open-source, low-code, DocType-driven, built-in RBAC and audit trail; LMS app available natively |
| LMS | Frappe LMS App | Native integration with Frappe, content delivery, course progression tracking |
| Data Capture | Frappe Web Form / mForm | Dynamic forms for onboarding, document verification, scholarship application |
| Hosting | AWS Mumbai (ap-south-1) | Data residency required for DPDP compliance; managed by Dhwani |
| Database | MariaDB (managed) | Default Frappe DB; encrypted at rest |
| File Storage | AWS S3 (Mumbai) | Encrypted object storage for student documents |
| Notifications | Email + SMS (via gateway) | Status alerts, deadline reminders to Fellows and students |
| Frontend | Frappe web + PWA (mobile browser) | No native mobile app in Phase 1; PWA covers Fellow field use |

## 5.3  High-Level Module Map

- Module 1 – Student Onboarding & Profile Management

- Module 2 – Document Collection, Verification & Vault

- Module 3 – Scholarship Catalogue & Eligibility Engine

- Module 4 – Scholarship Application & Submission Record

- Module 5 – Application Tracking & Status Management

- Module 6 – Mentorship Coordination & LMS

- Module 7 – Role-Based Access Control & Audit

- Module 8 – MIS Dashboards & Reporting

# 6. As-Is Program Workflow

Samavesh’s program follows four sequential phases with a parallel mentoring journey. This section reproduces the current workflow that the platform will digitize, drawn from the Samavesh workflow diagram and the Fellow SOP.

## 6.1  Phase 1 – Student Onboarding

A Fellow initiates contact with a student and onboards them by collecting socio-economic, educational, and personal background information through a digital onboarding form. The form output becomes the master student profile used across all downstream modules.

## 6.2  Phase 2 – Eligibility & Discovery

Based on the student profile, the platform identifies the scholarships the student is eligible for and auto-generates a document checklist for each. This stage replaces the manual lookup that Fellows currently perform.

## 6.3  Phase 3 – Hands-On Support

The Fellow provides one-on-one support to the student to procure missing documents and submit scholarship applications. Documents are uploaded into the platform, verified, and the application is then submitted on the relevant government portal. Submission details (date, application reference) are recorded back into the platform.

## 6.4  Phase 4 – Tracking, Liaising & Re-Application

The Fellow monitors application status on each government portal and updates the platform. Applications that are redirected for correction are routed through a correction-resubmission loop. On disbursal, the platform marks the case closed and updates the outcome dashboard.

## 6.5  Parallel – Mentoring Journey

In parallel to the scholarship workflow, the student is engaged in a structured mentoring journey for higher-education readiness. Students access a mentoring dashboard with learning content and assigned mentors track their progress. The platform will provide this experience through an LMS module.

# 7. Stakeholders & User Roles

| User Role | Description | Primary Actions on the Platform |
| --- | --- | --- |
| Student | Young person from an underserved community seeking scholarship & mentoring support | View own profile, upload missing documents, view scholarship status, browse LMS content, give consent |
| Fellow | Samavesh field staff; the primary operator of the platform | Onboard students, manage documents, submit and track scholarship applications, log mentoring touchpoints |
| Mentor | Subject-matter expert providing higher-education guidance | View assigned mentees, log interactions, recommend LMS content, track mentee progress |
| Program Manager / Admin | Samavesh HQ staff overseeing program operations | Monitor MIS, manage users, generate reports, configure scholarship catalogue and KPIs |
| Super Admin | System administrator (Dhwani and designated Samavesh staff) | Full system access, configuration, user management, data administration |

Each role above has a corresponding role profile in the platform's RBAC layer (Section 9.7). Role profiles control which DocTypes, fields, and reports each user may access.

# 8. To-Be Platform Workflow

The to-be workflow mirrors the four-phase Samavesh program but every step is system-mediated. Fellows operate from a single workspace; Admins see a single MIS; students see only their own data.

## 8.1  Phase 1 – Digital Onboarding

- Fellow logs into the platform and initiates a new student onboarding (or searches for an existing profile to avoid duplicates).

- Fellow completes the digital Student Profiling Form on behalf of the student; the form captures personal, family, socio-economic, educational, and demographic data.

- Student (or guardian, for minors) gives explicit digital consent for data processing under DPDP.

- Profile is saved with a unique Student ID and becomes the master record for all downstream stages.

## 8.2  Phase 2 – Automated Eligibility & Document Checklist

- On profile save (and on every profile edit), the eligibility engine evaluates the profile against the scholarship catalogue.

- Platform displays the list of scholarships the student is eligible for, with metadata: governing body, portal URL, benefit amount, deadline.

- For each eligible scholarship, the platform auto-generates a document checklist mapped to the scholarship's required documents.

- Admin can manually override eligibility for edge cases, with a mandatory reason captured for audit.

## 8.3  Phase 3 – Document Verification & Application Submission

- Fellow uploads each required document; system validates format and file size at upload time.

- Admin reviews each document and marks Accepted or Rejected (with reason).

- Once all documents are Accepted for a given scholarship, the scholarship moves to ‘Ready to Submit’.

- Fellow submits the application on the government portal and records submission details — portal application ID, submission date, submitted PDF — into the platform.

## 8.4  Phase 4 – Status Tracking, Correction Loop & Disbursement

- Fellow logs into the relevant government portal, checks status, and updates the application record in the platform.

- If status is ‘Redirected for Correction’, the platform creates a correction task; the corrected application is tracked as a linked record.

- If status is ‘Approved’ and then ‘Disbursed’, Fellow records the disbursed amount and date; outcome dashboard updates automatically.

- Automated reminders are sent to Fellows on configurable thresholds (e.g., application in ‘Under Review’ for more than N days).

## 8.5  Parallel – Mentorship & LMS Journey

Detailed in Section 12 (Mentorship Flow) and Section 13 (LMS Journey).

# 9. Detailed Business Requirements

Each module below lists requirements with a unique Req ID, priority (Must / Should / Could), and the implementation phase. The phase column corresponds to the release plan in Section 14.

## 9.1  Module 1 – Student Onboarding

| Req ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| ONB-01 | Fellow shall create and submit a digital Student Onboarding Form capturing personal, educational, socio-economic, and family background data. | Must Have | Phase 2 |
| ONB-02 | Each student shall have a unique profile (Student ID) acting as the master record across all modules. | Must Have | Phase 2 |
| ONB-03 | Onboarding form shall capture, at minimum: name, DOB, gender, caste/category, religion, annual family income, state, district, school/college, class/year, %/CGPA, contact details, guardian information. | Must Have | Phase 2 |
| ONB-04 | Fellow shall search for an existing student profile (by name+DOB or mobile) before creating a new one. Duplicate creation shall be blocked. | Must Have | Phase 2 |
| ONB-05 | System shall capture digital consent from the student (or guardian for minors) at onboarding, in compliance with DPDP. | Must Have | Phase 2 |
| ONB-06 | Student profile shall be editable only by the assigned Fellow and Program Admin. The system shall maintain an audit trail (field, old value, new value, user, timestamp). | Must Have | Phase 2 |
| ONB-07 | System shall allow tagging of students by geography (state / district / block) and institution to enable segmented MIS. | Should Have | Phase 4 |
| ONB-08 | Aadhaar number, if captured, shall be masked in list views and visible only on the profile detail page with role permission. | Must Have | Phase 2 |
| ONB-09 | Onboarding form shall be mobile-responsive (PWA) to allow Fellows to onboard students on a phone in the field. | Must Have | Phase 2 |

## 9.2  Module 2 – Scholarship Catalogue & Eligibility

| Req ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| SCH-01 | Platform shall maintain a configurable Scholarship Catalogue (DocType) with criteria per scholarship: eligible states, eligible categories, income limit, educational level, minimum academic performance, age limit, and gender. | Must Have | Phase 2 |
| SCH-02 | On profile create or update, the system shall auto-compute the list of scholarships the student is eligible for. | Must Have | Phase 2 |
| SCH-03 | For each eligible scholarship, the system shall auto-generate a document checklist using the scholarship’s required-document configuration. | Must Have | Phase 2 |
| SCH-04 | Scholarship catalogue shall be CRUD-editable by Program Admin without developer intervention. | Must Have | Phase 2 |
| SCH-05 | Each scholarship record shall carry metadata: governing body, portal URL, deadline, benefit amount, application window. | Should Have | Phase 2 |
| SCH-06 | Fellows and Admins shall be able to manually override eligibility with a mandatory reason field captured for audit. | Should Have | Phase 3 |
| SCH-07 | System shall notify the assigned Fellow and student when a scholarship application deadline is approaching (configurable, e.g., 7 days). | Should Have | Phase 3 |

## 9.3  Module 3 – Document Collection & Verification

| Req ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| DOC-01 | System shall present a document checklist per student per eligible scholarship. | Must Have | Phase 2 |
| DOC-02 | Fellows shall upload documents per checklist item; permitted formats PDF/JPG/PNG; max 5 MB per file. | Must Have | Phase 2 |
| DOC-03 | Each document shall have a status: Pending, Uploaded, Under Review, Accepted, Rejected. | Must Have | Phase 2 |
| DOC-04 | Program Admin shall review uploaded documents and accept or reject. Rejection shall require a reason. | Must Have | Phase 2 |
| DOC-05 | System shall track overall document completeness (% complete) per scholarship per student. | Must Have | Phase 2 |
| DOC-06 | A scholarship application shall move to ‘Ready to Submit’ only when 100% of required documents are Accepted. | Must Have | Phase 2 |
| DOC-07 | Documents shall be access-controlled — only the assigned Fellow, assigned Mentor (read-only relevant fields), Program Admin, and Super Admin may access. | Must Have | Phase 2 |
| DOC-08 | System shall support re-upload of a rejected document; previous versions retained in history. | Should Have | Phase 3 |
| DOC-09 | Document file storage shall enforce DPDP-compliant encryption at rest (AES-256) on AWS S3 Mumbai. | Must Have | Phase 2 |

## 9.4  Module 4 – Scholarship Application & Tracking

| Req ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| TRK-01 | On all documents Accepted, Fellow shall create an Application record with: scholarship name, government portal reference / application ID, submission date, submitted PDF, notes. | Must Have | Phase 2 |
| TRK-02 | Application status shall follow the state machine: Ready to Submit → Submitted → Under Review → Approved → Disbursed; or Submitted → Redirected for Correction → Re-Submitted; or Rejected (terminal). | Must Have | Phase 2 |
| TRK-03 | Fellow shall be able to update application status manually after checking the government portal, with date stamp and notes. | Must Have | Phase 2 |
| TRK-04 | On ‘Redirected for Correction’, Fellow shall record correction details; system shall create a correction task linked to the original application. | Must Have | Phase 2 |
| TRK-05 | After re-submission following correction, the revised submission shall be tracked as a linked record to the original. | Must Have | Phase 2 |
| TRK-06 | On ‘Disbursed’, Fellow shall record disbursed amount and date; outcome dashboard updates automatically. | Must Have | Phase 2 |
| TRK-07 | System shall support multiple concurrent applications per student (one per eligible scholarship). | Must Have | Phase 2 |
| TRK-08 | Program Admin shall be able to view all applications, filtered by geography, scholarship, status, and Fellow. | Must Have | Phase 2 |
| TRK-09 | Automated reminders shall be sent to Fellows when an application has been in ‘Under Review’ for more than N days (configurable). | Should Have | Phase 4 |

## 9.5  Module 5 – Mentorship Coordination & LMS

| Req ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| LMS-01 | Platform shall support assignment of one or more Mentors to a Student. | Must Have | Phase 3 |
| LMS-02 | Mentor shall log mentoring interactions: date, duration, mode (call / in-person / online), notes, next-action. | Must Have | Phase 3 |
| LMS-03 | Student shall have a mentoring dashboard to browse assigned content (articles, videos, guides) and view upcoming sessions. | Must Have | Phase 3 |
| LMS-04 | Program Admin shall upload and categorize learning content (career guidance, admission tips, scholarship info, life skills) and publish to selected cohorts. | Must Have | Phase 3 |
| LMS-05 | System shall track student engagement with content (viewed / completed) and surface this to the assigned Mentor. | Should Have | Phase 3 |
| LMS-06 | Mentor dashboard shall show assigned mentees, interaction history, content recommendations, and next-action reminders. | Must Have | Phase 3 |
| LMS-07 | Platform shall support sharing of group session / webinar links with selected cohorts. | Could Have | Phase 5 (Future) |
| LMS-08 | Course progression tracking — % course completion, quiz scores (where applicable) — surfaced on mentor and admin views. | Should Have | Phase 3 |

## 9.6  Module 6 – Role-Based Access Control & Audit

| Req ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| RBAC-01 | System shall implement distinct role profiles: Student, Fellow, Mentor, Program Admin, Super Admin. | Must Have | Phase 2 |
| RBAC-02 | Fellows shall see only the students assigned to them; cross-Fellow visibility shall be blocked. | Must Have | Phase 2 |
| RBAC-03 | Mentors shall see only assigned mentees, and only the fields relevant to mentoring (no income, no Aadhaar). | Must Have | Phase 2 |
| RBAC-04 | Students shall see only their own profile, documents, application status, and assigned learning content. | Must Have | Phase 3 |
| RBAC-05 | Program Admin shall have full read-write access to all student records, scholarship catalogue, and reports. | Must Have | Phase 2 |
| RBAC-06 | Super Admin shall have system-level access including user management and configuration. | Must Have | Phase 2 |
| RBAC-07 | All write actions shall be logged with user ID, role, timestamp, DocType, record name, field, old value, new value. | Must Have | Phase 2 |

## 9.7  Module 7 – MIS Dashboards & Reporting

| Req ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| MIS-01 | Program Admin dashboard shall surface these KPIs: total students onboarded, scholarships identified, applications submitted, applications approved, total scholarship value disbursed. | Must Have | Phase 4 |
| MIS-02 | Dashboard shall support filtering by date range, geography (state/district), Fellow, scholarship, and student category. | Must Have | Phase 4 |
| MIS-03 | Fellow-wise performance view: number of students, documents pending, applications submitted, approvals achieved. | Must Have | Phase 4 |
| MIS-04 | Scholarship-wise view: number of eligible students, applicants, approvals, total value disbursed. | Must Have | Phase 4 |
| MIS-05 | Export of student and application data to Excel / CSV for offline analysis. | Must Have | Phase 4 |
| MIS-06 | Funnel view: Onboarded → Scholarship Identified → Documents Complete → Submitted → Approved → Disbursed. | Should Have | Phase 4 |
| MIS-07 | Dashboards shall auto-refresh on data save; no manual refresh required. | Should Have | Phase 4 |

## 9.8  Module 8 – Data Privacy & DPDP Compliance

| Req ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| PVT-01 | Student data collection shall require explicit digital consent at onboarding (DPDP-compliant). | Must Have | Phase 2 |
| PVT-02 | Sensitive personal data (caste, income, disability) shall be accessible strictly on a need-to-know basis as per role. | Must Have | Phase 2 |
| PVT-03 | System shall support a data deletion / anonymization workflow for students who withdraw consent. | Should Have | Phase 4 |
| PVT-04 | All data shall be hosted on AWS India Region (Mumbai) for data-residency compliance. | Must Have | Phase 1 |
| PVT-05 | Data shall be encrypted at rest (AES-256) and in transit (TLS 1.2+). | Must Have | Phase 1 |

# 10. Form Specifications & Business Rules

This section enumerates the three primary data-entry forms requested by the Samavesh team in the kick-off discussion: the Student Profiling Form, the Document Verification Form, and the Scholarship Application Form. Field types, mandatory flags, and validations are listed for each. Final values for fields marked “to be confirmed by Samavesh” will be captured during the discovery workshop in Phase 1.

## 10.1  Student Profiling Form

Captured at Phase 1 (Onboarding). Drives eligibility and document checklist downstream. Mobile-responsive (PWA). Auto-saves draft.

| Field Name | Type | Mandatory | Validation / Business Rule |
| --- | --- | --- | --- |
| Full Name | Text | Yes | Letters / spaces only; min 3 chars; cannot be all uppercase |
| Date of Birth | Date | Yes | Age must be between 13 and 35; if < 18, guardian consent is mandatory |
| Gender | Dropdown | Yes | Male / Female / Other / Prefer not to say |
| Caste / Social Category | Dropdown | Yes | General / OBC / SC / ST / Other; drives eligibility for category-specific schemes |
| Sub-Caste | Text | Conditional | Mandatory if Category is OBC or SC; used for state-specific scholarships |
| Religion | Dropdown | Yes | Hindu / Muslim / Christian / Sikh / Buddhist / Jain / Other |
| Annual Family Income (₹) | Number | Yes | Must be ≥ 0; income certificate must back this value if > 0 |
| State | Dropdown | Yes | Bound to government state master; determines state-portal eligibility |
| District | Dropdown | Yes | Filtered by selected State |
| Block / Taluka | Dropdown | Yes | Filtered by District |
| Pincode | Number | Yes | Six digits; validated against PIN master where possible |
| Domicile State | Dropdown | Yes | May differ from current State; backed by Domicile Certificate |
| Current Course | Dropdown | Yes | Class 9 to PG levels; controls which scholarships apply |
| Course Year | Dropdown | Yes | 1st / 2nd / 3rd / Final, conditional on Course |
| Institution Name | Linked / Text | Yes | Search-as-you-type; new institutions require Admin approval |
| Last Qualifying Exam % | Number | Yes | Range 0–100; some scholarships have minimum % thresholds |
| Mobile Number | Number | Yes | 10 digits; OTP-verified at onboarding |
| Alternate Contact | Number | No | 10 digits; cannot equal primary mobile |
| Email | Email | No | Standard email regex; used for notifications |
| Aadhaar Number | Number | Conditional | 12 digits; required if any mapped scholarship needs Aadhaar; masked in list views |
| Bank Account Number | Number | Conditional | Required at application submission stage, not at onboarding |
| IFSC | Text | Conditional | Required with bank account; validated against IFSC master |
| Guardian Name | Text | Yes | Required for all students; sole consent signatory if student < 18 |
| Guardian Relationship | Dropdown | Yes | Father / Mother / Guardian |
| Guardian Occupation | Dropdown | Yes | Drives socio-economic profiling |
| Housing Status | Dropdown | Yes | Owned / Rented / Government / Other |
| Disability Status | Dropdown | No | Yes / No; if Yes, Disability Certificate required |
| BPL Status | Dropdown | No | Yes / No; backed by BPL / Ration card |
| Assigned Fellow | Linked | Yes | Auto-set to logged-in Fellow; editable by Admin only |
| Consent Captured | Checkbox + Signature | Yes | DPDP consent statement; date-stamped; PDF stored to consent vault |

## 10.2  Document Verification Form

Used by Fellows to upload documents and by Program Admin to verify them. One record per (Student × Document Type).

| Field Name | Type | Mandatory | Validation / Business Rule |
| --- | --- | --- | --- |
| Document Name | Linked (Master) | Yes | From master list of 18 standard documents (see Annexure A) |
| Document Type | Dropdown | Auto | Identity / Income / Caste / Academic / Domicile / Other |
| Document File | File Upload | Yes | PDF/JPG/PNG; file size between 1 MB and 2 MB (per Fellow SOP); single upload per slot |
| Issued By | Text | Conditional | Mandatory for Caste, Income, Domicile certificates |
| Issue Date | Date | Conditional | Must not be in the future; expiry-bound documents must be within validity |
| Validity Date | Date | Conditional | Required for expiry-bound documents (Income, Caste-Validity, etc.) |
| Document Number | Text | Conditional | Required for Aadhaar, PAN, Ration Card |
| Uploaded By | Linked (User) | Auto | Logged-in Fellow |
| Upload Date | DateTime | Auto | System timestamp |
| Verification Status | Dropdown | Auto | Pending / Under Review / Accepted / Rejected |
| Rejection Reason | Text | Conditional | Mandatory if status = Rejected |
| Reviewer | Linked (User) | Auto | Program Admin who set status |
| Review Date | DateTime | Auto | System timestamp on verification |
| Re-upload Version | Number | Auto | Increments on each re-upload of the same document |

## 10.3  Scholarship Application Form (Data Entry)

Filled by the Fellow immediately after the student’s application is submitted on the government portal. Per Fellow SOP, the submitted application PDF must be attached as proof.

| Field Name | Type | Mandatory | Validation / Business Rule |
| --- | --- | --- | --- |
| Student | Linked | Yes | Auto-linked from profile |
| Scholarship | Linked | Yes | Picked from eligible-scholarships list |
| Document Bundle Status | Auto | Auto | Cannot submit unless all required docs are Accepted |
| Application Portal | Text/URL | Yes | NSP / State portal URL; defaulted from scholarship master |
| Application Submission Date | Date | Yes | Cannot be future-dated |
| Government Application ID | Text | Yes | Unique per scholarship; format validated per portal |
| Submitted Application PDF | File Upload | Yes | Final submitted PDF; mandatory proof per Fellow SOP |
| Sanctioned / Expected Amount (₹) | Number | Yes | Initially expected; updated to sanctioned post-approval |
| Bank Account (for disbursal) | Text | Yes | Validated against student bank account on profile |
| IFSC | Text | Yes | Validated |
| Status | Dropdown | Yes | Ready to Submit / Submitted / Under Review / Approved / Redirected for Correction / Disbursed / Rejected |
| Last Status Check Date | Date | Yes | Fellow updates after each portal check |
| Correction Notes | Text | Conditional | Mandatory if status = Redirected for Correction |
| Disbursed Amount (₹) | Number | Conditional | Mandatory if status = Disbursed |
| Disbursement Date | Date | Conditional | Mandatory if status = Disbursed |
| Notes | Long Text | No | Any additional remarks |

## 10.4  Cross-Form Business Rules

The following business rules cut across forms and enforce the program’s standard operating procedure inside the platform.

| Rule ID | Business Rule |
| --- | --- |
| BR-01 | A student can be onboarded only once. Duplicate detection by (Full Name + DOB) and (Mobile) combination must block creation. |
| BR-02 | Consent is mandatory at onboarding. Profile cannot be saved without DPDP consent. |
| BR-03 | If the student is a minor (< 18 at DOB), guardian must be the consenting party. Guardian fields become mandatory. |
| BR-04 | Eligibility re-runs automatically on any profile field change that is part of an eligibility rule. |
| BR-05 | A scholarship cannot move to ‘Ready to Submit’ unless every Mandatory document for that scholarship is in ‘Accepted’ state. |
| BR-06 | Rejection of a document must be accompanied by a Rejection Reason. The Fellow is notified and the document slot becomes re-uploadable. |
| BR-07 | Status transitions on an Application follow the defined state machine — illegal transitions (e.g., Rejected → Approved) are blocked at the UI and API. |
| BR-08 | A single student can have multiple concurrent Applications (one per eligible scholarship). Each Application has its own document checklist and status. |
| BR-09 | On ‘Disbursed’, the disbursed amount and date are mandatory; the MIS funnel updates automatically. |
| BR-10 | Fellows can only access students assigned to them. Cross-Fellow access is blocked and audited. |
| BR-11 | Aadhaar and bank account numbers are masked by default; full value visible only on detail page with role permission, and every reveal is logged. |
| BR-12 | Reminders trigger on configurable thresholds (deadlines, ageing in Under Review). Threshold values are admin-configurable. |
| BR-13 | All edits to a student profile create an audit trail entry. The audit log is read-only and exportable for compliance. |
| BR-14 | Withdrawal of consent triggers a data deletion / anonymization workflow within the timelines mandated by DPDP. |
| BR-15 | Document files larger than 2 MB or smaller than 1 MB are rejected at upload (per Fellow SOP); only PDF/JPG/PNG accepted. |

# 11. Application Status State Machine

All status transitions are validated by the platform. Illegal transitions are blocked at the UI and API layers. The state machine ensures every application follows the Samavesh SOP.

| Status | Meaning | Permitted Next States |
| --- | --- | --- |
| Ready to Submit | All required documents are Accepted. Fellow can now submit on the portal. | Submitted |
| Submitted | Application has been filed on the government portal; reference ID captured. | Under Review / Rejected / Redirected for Correction |
| Under Review | Government portal is processing the application. | Approved / Rejected / Redirected for Correction |
| Redirected for Correction | Portal has flagged the application for correction; Fellow must update and re-submit. | Submitted (linked record) |
| Approved | Application sanctioned; disbursement awaited. | Disbursed |
| Disbursed | Funds credited to student account; case ready for closure. | Closed (terminal) |
| Rejected | Application rejected by portal; reason captured. | Closed (terminal) |

# 12. Mentorship Flow (Detailed)

The mentorship journey runs in parallel to the scholarship workflow. Mentors are subject-matter experts (alumni, professionals, academic counsellors) who guide a student through higher-education readiness, career choices, and life-skills. The platform captures mentor assignment, every interaction, content recommendations, and engagement to ensure mentorship is structured, accountable, and reportable.

## 12.1  End-to-End Mentorship Steps

| Step ID | Step | Description |
| --- | --- | --- |
| M-01 | Mentor Onboarding | Admin creates Mentor user, assigns role profile ‘Mentor’, attaches expertise tags (career stream, language). |
| M-02 | Mentor-Mentee Assignment | Admin or Fellow assigns one or more Mentors to a Student based on expertise tags and geography. |
| M-03 | Mentee Visibility | On assignment, Mentor’s dashboard shows the new mentee — only the fields relevant to mentoring (no income, no Aadhaar). |
| M-04 | Initial Session | Mentor logs the first interaction with date, mode (call/online/in-person), duration, notes, and a next-action date. |
| M-05 | Content Recommendation | Mentor selects relevant LMS courses or articles and assigns to the mentee from the LMS library. |
| M-06 | Progress Tracking | LMS surfaces content-engagement metrics on the Mentor dashboard (% complete, last accessed). |
| M-07 | Recurring Touchpoints | Mentor logs each subsequent interaction; system displays interaction history in chronological order. |
| M-08 | Auto-Reminders | Where next-action date is set and elapsed without an interaction log, system reminds the Mentor by email/SMS. |
| M-09 | Mentee Self-Service | Student sees their assigned mentor(s), upcoming sessions, recommended content, and a session-request button. |
| M-10 | Escalation | If 30 days pass without a mentor interaction, Admin is alerted to consider reassignment. |
| M-11 | Closure / Transition | On student program exit (graduation, withdrawal), mentorship is closed with a final summary; record retained for MIS. |

## 12.2  Mentor Dashboard – Key Elements

- My Mentees – grid of assigned students with last-interaction date and content-engagement % visible at-a-glance

- Interaction Logger – quick-action button to log a new interaction with date, mode, duration, notes, next action

- Recommended Content – curated by Mentor for each mentee; auto-pushed to mentee’s LMS dashboard

- Mentee Progress – % LMS course completion, last login, scholarship application status (read-only summary)

- Reminders – upcoming and overdue next-actions with one-click reschedule

## 12.3  Mentee (Student) Dashboard – Mentoring Elements

- My Mentor(s) – list of assigned mentors with contact info (chat/call/email)

- Upcoming Sessions – scheduled meetings with date/mode

- Recommended Learning – LMS content pushed by mentor or admin

- Request Session – ability to request an out-of-cycle mentoring touchpoint

- Interaction History – chronological log visible to the student for transparency

## 12.4  Module Overview – Mentoring

The Mentoring module digitises the one-on-one guidance that has historically been delivered in person. It enables eligible students to discover qualified mentors, schedule sessions, conduct them over a video conferencing service, and obtain a verifiable record of each engagement. The module supports both Samavesh facilitators and external volunteer mentors and is intended to function as the primary inbound channel for students seeking guidance on careers, higher studies, scholarships and domain-specific topics.

### 12.4.1  In Scope

Mentor onboarding, profile management, and skill-tag taxonomy administration.

Mentor availability calendar with recurring and one-off slots.

Multi-criteria mentor discovery (search and filter) for students.

One-on-one session booking, rescheduling and cancellation.

Automated session-link delivery and reminder notifications.

Post-session transcription and dispatch of session summary.

Confidential post-session feedback capture.

Administrative reporting on session volumes, ratings and outcomes.

### 12.4.2  Out of Scope (Phase 1)

Paid or fee-bearing mentoring; all sessions are free in Phase 1.

Group or cohort mentoring sessions.

Public display of mentor ratings or written feedback.

Mentor-led billing, invoicing or payouts.

## 12.5  Mentoring – Roles & Responsibilities

| Role | Primary Responsibilities | System Permissions |
| --- | --- | --- |
| Student | Discover mentors; book, attend, cancel sessions; submit feedback. | Read: own profile, mentor directory, own bookings, own MoMs. Write: bookings, feedback. |
| Mentor (Facilitator) | Maintain profile and availability; conduct booked sessions; review post-session record. | Read: own profile, own bookings, MoMs of own bookings. Write: profile, availability, mentor notes. |
| Mentor (Volunteer) | Same as Facilitator, with declared monthly hour commitment as the binding cap. | Same as Facilitator. |
| Program Administrator | Onboard and verify mentors; manage taxonomy; review feedback; produce reports. | Read/Write: all mentor data, all bookings, all MoMs, all feedback. |
| Partner Organisation Administrator | View aggregate mentoring usage of nominated students. | Read: aggregated booking counts and outcomes for own-org students. |

## 12.6  Mentoring – Use Cases

| Use Case ID | Use Case Name | Actor |
| --- | --- | --- |
| UC-MENT-01 | Onboard Mentor | Program Administrator |
| UC-MENT-02 | Publish Mentor Availability | Mentor |
| UC-MENT-03 | Discover and Filter Mentors | Student |
| UC-MENT-04 | Book a Mentoring Session | Student |
| UC-MENT-05 | Conduct a Mentoring Session | Student, Mentor |
| UC-MENT-06 | Generate and Dispatch Minutes | System |
| UC-MENT-07 | Submit Post-Session Feedback | Student |
| UC-MENT-08 | Cancel or Reschedule a Session | Student, Mentor |
| UC-MENT-09 | Review Mentoring Activity (Admin) | Program Administrator |

### 12.6.1  UC-MENT-04 – Book a Mentoring Session (Representative Detail)

| Attribute | Description |
| --- | --- |
| Actor | Student (registered) |
| Preconditions | Student is authenticated. Mentor profile is in Approved status and has at least one future un-booked slot. |
| Trigger | Student selects 'Schedule a call' on a mentor profile. |
| Main Flow | 1. The system presents the mentor's available future slots. 2. The student selects a slot. 3. The system prompts for a one-line topic ("What would you like to discuss?"). 4. The student submits the booking request. 5. The system creates the booking, generates a video-conferencing link, and locks the slot. 6. The system dispatches confirmation email and SMS to both parties and posts the session to both 'Upcoming Sessions' views. |
| Alternate Flows | 5a. Slot becomes unavailable mid-flow: the system surfaces an error and refreshes available slots. 5b. Mentor monthly hour cap reached: the system blocks the booking with a clear message. |
| Postconditions | Booking record persists with status Scheduled. Reminders scheduled for T-24h and T-1h. |
| Frequency | Up to ~500 bookings per month projected in Year 1. |

## 12.7  Mentoring – Functional Requirements

| Req ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-MENT-001 | The system SHALL allow the Program Administrator to onboard a mentor by capturing name, email, mobile, photograph, biography, skill tags, stream/domain tags, geography tags, languages, mode (Volunteer / Facilitator) and monthly hour commitment. | Must | P3 |
| FR-MENT-002 | The system SHALL enforce an Approved status workflow before a mentor profile is publicly listed. | Must | P3 |
| FR-MENT-003 | The mentor SHALL be able to publish recurring weekly availability and one-off availability slots. | Must | P3 |
| FR-MENT-004 | The system SHALL present only future, un-booked, mentor-approved slots in the student-facing availability view. | Must | P3 |
| FR-MENT-005 | The system SHALL provide a mentor directory with combinable filters on skill area, stream/domain, geography/institution, language and mode, and sortable by most recent, most-booked and alphabetical. | Must | P3 |
| FR-MENT-006 | The system SHALL allow a Student to book a session by selecting a slot, entering a one-line discussion topic, and confirming. | Must | P3 |
| FR-MENT-007 | On booking, the system SHALL generate a unique video-conferencing link and bind it to the booking record. | Must | P3 |
| FR-MENT-008 | The system SHALL dispatch booking confirmation by email and SMS to both parties, and send reminders at T-24h and T-1h. | Must | P3 |
| FR-MENT-009 | The system SHALL transcribe the session on completion and dispatch a one-to-two line key-outcome summary and the full transcript to the student, the mentor and the Program Administrator. | Should | P3 |
| FR-MENT-010 | The system SHALL prompt the Student to submit a post-session feedback form containing a numeric rating, a 'what stood out' field, and free-text feedback. | Must | P3 |
| FR-MENT-011 | Feedback captured under FR-MENT-010 SHALL be accessible only to the Program Administrator and Mentoring Lead; it SHALL NOT be displayed publicly or to the mentor. | Must | P3 |
| FR-MENT-012 | The system SHALL enforce a mentor's published monthly hour commitment as a hard cap; bookings beyond the cap SHALL be blocked. | Must | P3 |
| FR-MENT-013 | The system SHALL permit cancellation by either party with no penalty up to T-4 hours before the scheduled start; later cancellations and no-shows SHALL be recorded against the offending party. | Must | P3 |
| FR-MENT-014 | The system SHALL apply a soft block on further bookings by a Student after two recorded no-shows; the block SHALL be lifted only by the Program Administrator. | Should | P3 |
| FR-MENT-015 | The Mentoring module SHALL be functionally independent of the LMS; mentoring access SHALL NOT require LMS enrolment or completion. | Must | P3 |
| FR-MENT-016 | Registration for mentoring SHALL be open to any verified student account; partner-organisation nomination SHALL NOT be required. | Must | P3 |
| FR-MENT-017 | The system SHALL provide the Program Administrator with a dashboard showing scheduled, completed, cancelled and no-show sessions, MoM generation status, average mentor rating, top-booked domains and student-wise history. | Must | P3 |
| FR-MENT-018 | The system SHALL provide the Partner Organisation Administrator with an aggregated view of mentoring usage by own-org students, excluding individual MoMs and individual feedback. | Should | P3 |

## 12.8  Mentoring – Business Rules

| Rule ID | Business Rule |
| --- | --- |
| BR-MENT-01 | A mentor profile is publicly listed only after Program Administrator approval. |
| BR-MENT-02 | A booking creates a hard reservation on the mentor's slot; double-booking is prohibited. |
| BR-MENT-03 | A mentor's monthly hour commitment is a non-negotiable cap; the system blocks bookings beyond it. |
| BR-MENT-04 | Mentoring sessions are free of cost in Phase 1. |
| BR-MENT-05 | Feedback is confidential to the Program Administrator and Mentoring Lead and is never published or shared with mentors. |
| BR-MENT-06 | Transcription and dispatch of session minutes are mandatory; on transcription failure, the booking is flagged for manual minutes. |
| BR-MENT-07 | Cancellation by either party later than T-4 hours, or non-attendance, is recorded as a no-show against the responsible party. |
| BR-MENT-08 | Two recorded no-shows by the same Student trigger an automatic soft block on further bookings, lifted only by the Program Administrator. |
| BR-MENT-09 | Mentoring is open to any verified student account independent of partner-organisation nomination or LMS enrolment. |

## 12.9  Mentoring – Data Requirements

| Entity | Key Attributes | Notes |
| --- | --- | --- |
| Mentor | MentorID, FullName, Email, Mobile, PhotoURL, Bio, Mode, MonthlyHoursCommit, Status, Languages | Status ∈ {Pending, Approved, Inactive}. Mode ∈ {Volunteer, Facilitator}. |
| MentorSkillTag | TagID, MentorID, TagType, TagValue | TagType ∈ {Area, Stream, Geography}. |
| MentorAvailability | AvailabilityID, MentorID, DayOfWeek / SpecificDate, StartTime, EndTime, IsRecurring | Slot duration default 30 / 45 / 60 minutes. |
| Booking | BookingID, StudentID, MentorID, ScheduledAt, DurationMin, Topic, VideoLink, Status, CancelledBy | Status ∈ {Scheduled, Completed, Cancelled, NoShow}. |
| SessionTranscript | TranscriptID, BookingID, TranscriptText, KeyOutcome, GeneratedAt | Encrypted at rest; access restricted to participants and Admin. |
| SessionFeedback | FeedbackID, BookingID, Rating, StoodOutText, FreeText, SubmittedAt | Admin-only visibility. |
| MentorNote | NoteID, BookingID, MentorID, NoteText, CreatedAt | Optional. Admin-visible only. |

## 12.10  Mentoring – Non-Functional Requirements

| NFR ID | Category | Requirement |
| --- | --- | --- |
| NFR-MENT-01 | Capacity | Support ≥ 2,000 registered students and ~500 bookings per month in Year 1. |
| NFR-MENT-02 | Performance | Mentor directory results SHALL render within 2 seconds for a catalogue of 200+ mentors. |
| NFR-MENT-03 | Performance | Booking confirmation SHALL complete within 3 seconds end-to-end. |
| NFR-MENT-04 | Availability | Module SHALL meet ≥ 99.5% monthly uptime. |
| NFR-MENT-05 | Reliability | Transcription SHALL yield a usable transcript for ≥ 90% of completed sessions; failure cases trigger manual MoM. |
| NFR-MENT-06 | Security | Each video-conferencing link SHALL be single-use; transcripts SHALL be encrypted at rest. |
| NFR-MENT-07 | Notifications | Email and SMS notifications SHALL be dispatched on booking, T-24h, T-1h and post-session. |
| NFR-MENT-08 | Privacy | Feedback and MoMs SHALL be access-controlled in line with the RBAC model defined in Section 9.7. |

## 12.11  Mentoring – Acceptance Criteria

| AC ID | Acceptance Criterion |
| --- | --- |
| AC-MENT-01 | An approved mentor profile is discoverable by Student users via every documented filter in FR-MENT-005. |
| AC-MENT-02 | A Student can book a session in three clicks or fewer from the mentor profile. |
| AC-MENT-03 | Once a slot is booked, the slot SHALL not be selectable by any other Student. |
| AC-MENT-04 | Booking confirmation and reminder notifications are delivered within their stated SLAs. |
| AC-MENT-05 | A transcript and one-to-two line key-outcome summary are delivered to all parties within 30 minutes of session end (or, on failure, a flag is raised for manual MoM). |
| AC-MENT-06 | Feedback submitted by a Student is visible only to users holding the Program Administrator or Mentoring Lead role profile. |
| AC-MENT-07 | Bookings beyond a mentor's published monthly hour cap are blocked with a clear, user-facing message. |
| AC-MENT-08 | Two recorded no-shows by the same Student result in an automatic soft block on further bookings. |

## 12.12  Mentoring – Assumptions & Dependencies

| ID | Type | Statement |
| --- | --- | --- |
| A-MENT-01 | Assumption | Samavesh provides the initial mentor roster with skill tags and monthly hour commitments before Phase-3 cut-off. |
| A-MENT-02 | Assumption | Video conferencing is provided by a managed third-party service (Google Meet, Microsoft Teams or equivalent). |
| A-MENT-03 | Assumption | Transcription is provided by an off-the-shelf service integrated via the conferencing provider's API. |
| A-MENT-04 | Assumption | Phase-1 mentoring is delivered free of cost; monetisation is excluded. |
| D-MENT-01 | Dependency | Student profile and authentication are provided by Module 1 (Student Onboarding). |
| D-MENT-02 | Dependency | Email and SMS dispatch use the platform's existing notification gateway. |
| D-MENT-03 | Dependency | RBAC role profiles (Section 9.7) gate access to feedback, MoMs and admin dashboards. |

# 13. LMS Journey & Flow (Detailed)

The LMS module is implemented using the Frappe LMS app, deeply integrated with the platform's user, RBAC, and mentor modules. The student experience is structured to be self-paced, mobile-friendly, and tightly coupled with the mentorship layer.

## 13.1  End-to-End LMS Steps

| Step ID | Step | Description |
| --- | --- | --- |
| L-01 | Content Library Setup | Admin creates content categories (Career, Admissions, Scholarships, Life Skills, Test Prep) and uploads content. |
| L-02 | Course Authoring | Each course consists of lessons (video / PDF / article / quiz). Lessons are sequenced; quizzes optional per lesson. |
| L-03 | Cohort / Audience Definition | Admin defines cohorts (e.g., Class 12 girls in Maharashtra) using student tags from the profile. |
| L-04 | Course Publication | Admin publishes a course to one or more cohorts. Mentors may also recommend a course to specific mentees. |
| L-05 | Student Enrolment | Eligible students see the published course on their LMS dashboard and self-enrol; or are auto-enrolled by admin. |
| L-06 | Content Consumption | Student goes through lessons sequentially; progress saved per lesson; resumes from last lesson. |
| L-07 | Quiz / Assessment | If a lesson has a quiz, the student attempts it; score is recorded; pass-mark is configurable. |
| L-08 | Progress Tracking | % course completion and quiz scores roll up to mentor and admin dashboards. |
| L-09 | Engagement Analytics | Admin views course-level analytics: enrolment, drop-off points, average completion time, average score. |
| L-10 | Certificate Issuance | On course completion (configurable threshold), system issues a digital certificate downloadable from the student dashboard. |
| L-11 | Content Retirement | Admin archives outdated content; archived content is hidden from new enrolments but retained for completed-course records. |

## 13.2  Student LMS Journey

- Discovery – student lands on LMS dashboard; sees recommended courses (mentor-recommended at top, then cohort-assigned, then all available)

- Enrolment – one-click enrol; auto-enrolled courses appear in ‘My Courses’ automatically

- Learning – sequenced lessons with video player, PDF viewer, in-line quizzes; auto-saves last position

- Assessment – quizzes attempted post-lesson; immediate scoring and explanation

- Progress – progress bar per course; certificate of completion on threshold

- Bookmark & Notes – student can bookmark lessons and add personal notes

- Offline Note – content is consumed online only in Phase 1; offline content is out of scope

## 13.3  Admin LMS Workflow

- Create / edit / archive courses, lessons, quizzes

- Manage cohorts and publish to cohorts

- View course analytics (enrolment, completion, drop-off)

- Configure certificates (template, threshold)

## 13.4  Mentor LMS Touchpoint

- Browse course library; recommend a specific course / lesson to one or more mentees

- View mentee progress on recommended courses; reference progress during mentoring conversations

## 13.5  LMS Content Types Supported (Phase 3)

- Video (uploaded MP4 ≤ 100 MB per lesson, or embedded YouTube/Vimeo link)

- PDF / DOC reading material

- Inline article (rich-text)

- Multiple-choice quiz (single or multiple correct)

- External link (curated resources)

## 13.6  Module Overview – Learning Management System

The LMS module delivers Samavesh's curriculum to enrolled students as a structured, self-paced learning journey. It supports a multi-modal content model (reading, video, image, audio, external link), summative quizzing per chapter, baseline and endline assessments, level- and badge-based progression, age-group eligibility and per-student course history. In Phase 1 the LMS is delivered as an invite-only experience seeded through Samavesh's partner-organisation network; public open enrolment is reserved for a subsequent phase.

### 13.6.1  In Scope

Authoring, publishing and versioning of modules and quizzes.

Multi-modal content delivery: rich text, image, primary and secondary video, audio, external link.

Sequential progression with per-module pass-mark enforcement.

Optional diagnostic placement test enabling skip-ahead.

Badge progression and certificate of completion.

Baseline and endline assessments with stored responses.

Age-group and stream eligibility gating.

Partner-organisation nomination workflow and partner dashboard.

Per-student course history with timeline and exportable record.

### 13.6.2  Out of Scope (Phase 1)

Public self-registration on the LMS.

Synchronous classroom or live-cohort learning.

Paid or fee-bearing courses.

Offline content download or offline assessment.

## 13.7  LMS – Curriculum Architecture

The curriculum comprises a fixed set of modules organised on two orthogonal axes: Level (depth) and Track (purpose). The configuration below defines the canonical structure; the system SHALL not hard-code module identifiers, counts or eligibility rules — all are configurable by the Program Administrator.

| Axis | Value | Definition | Eligibility |
| --- | --- | --- | --- |
| Level | Level 1 – Foundational | Common foundational modules covering self-awareness, career awareness, career pathways, problem solving, critical thinking, decision making and English speaking. | All audience groups. |
| Level | Level 2 – Advanced | Domain-specific and academically more demanding modules building on Level 1. | UG and PG audiences, by stream eligibility. |
| Track | Generic | Mandatory modules every enrolled student SHALL complete. | All enrolled students within an audience group. |
| Track | Domain | Elective modules grouped into thematic clusters (e.g., Maths and Critical Thinking, Language and Reading, Communication). | Selected by the student from eligible domains. |

The Program Administrator SHALL configure: the total module count, the level assignment per module, the track assignment per module, the eligibility map (module ↔ audience group, module ↔ stream), and the minimum completion threshold for the certificate (default: 70% of the assigned curriculum).

### 13.7.1  Audience Groups

| Group | Definition |
| --- | --- |
| G-SCH | School-going students in classes 9 through 12. |
| G-UG | Undergraduate students in years 1, 2 or 3. |
| G-PG | Postgraduate students in years 1 or 2. |

## 13.8  LMS – Module Structure & Sequencing

Every module SHALL conform to the structural template below. Authoring SHALL not permit publication of a module that omits the End-of-Module Quiz.

| Step | Block | Mandatory? | Description |
| --- | --- | --- | --- |
| 1 | Reading Introduction | Yes | Rich-text introduction to the topic. |
| 2 | Image(s) | No | Supporting illustrations or infographics. |
| 3 | Primary Video | Yes | Self-recorded or curated external video, with caption. |
| 4 | Secondary Video | No | Optional supplementary video with its own caption. |
| 5 | Additional Resources | No | External reading or reference links. |
| 6 | Audio Clip(s) | No | Optional audio content. |
| 7 | End-of-Module Quiz | Yes | MCQ and/or short-answer items; correct answers stored; retry permitted on failure; pass mark configurable per module (default 60%). |

## 13.9  LMS – Assessment Framework

| Instrument | When Administered | Purpose | Result Captured |
| --- | --- | --- | --- |
| Baseline Assessment | Mandatory at enrolment, before the first module is unlocked. | Capture entry-level skill baseline for impact measurement. | Per-question response, total score, completion timestamp. |
| Diagnostic / Placement Test | Optional at enrolment, after Baseline. | Allow eligible students to skip foundational modules. | Result, skip-ahead module assignment. |
| End-of-Module Quiz | On completion of each module. | Verify module learning; gate progression to the next module. | Per-attempt response, attempt count, final score, pass/fail. |
| Endline Assessment | Mandatory at ≥ 70% curriculum completion, before certificate issuance. | Capture exit-level skill for impact measurement and donor reporting. | Per-question response, total score, completion timestamp. |

## 13.10  LMS – Use Cases

| Use Case ID | Use Case Name | Actor |
| --- | --- | --- |
| UC-LMS-01 | Author and Publish a Module | Content Author / Administrator |
| UC-LMS-02 | Nominate Students (Partner Org) | Partner Organisation Administrator |
| UC-LMS-03 | Complete Baseline Assessment | Student |
| UC-LMS-04 | Attempt the Diagnostic Test | Student |
| UC-LMS-05 | Consume a Module | Student |
| UC-LMS-06 | Attempt End-of-Module Quiz | Student |
| UC-LMS-07 | Earn a Badge | System |
| UC-LMS-08 | Complete Endline & Receive Certificate | Student, System |
| UC-LMS-09 | Review Cohort Progress (Partner) | Partner Organisation Administrator |
| UC-LMS-10 | Generate Impact Report | Program Administrator |

### 13.10.1  UC-LMS-05 – Consume a Module (Representative Detail)

| Attribute | Description |
| --- | --- |
| Actor | Student (enrolled, baseline complete) |
| Preconditions | Student is authenticated. Module is in Published status and eligible for the student's audience group. The previous module in the track is Completed or the student passed the Diagnostic. |
| Trigger | Student selects the module from the 'My Journey' dashboard. |
| Main Flow | 1. The system serves the module's content blocks in defined sequence. 2. The student consumes each block; the system tracks block-level completion. 3. On reaching the End-of-Module Quiz, the student attempts the questions. 4. The system scores the attempt; if the score meets the pass mark, the module is marked Completed. 5. The system unlocks the next module in the track and evaluates badge criteria. |
| Alternate Flows | 4a. Score below pass mark: the system permits a retry, up to the configured maximum attempts. 1a. Student exits mid-module: the system persists the last position and resumes on next login. |
| Postconditions | Module status, progress percentage and quiz score persist against the Student record. Badge progress recalculated. |

## 13.11  LMS – Functional Requirements

| Req ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-LMS-001 | The system SHALL allow the Content Author to create a module with title, description, level, track, eligible audience groups, content blocks (text, image, video, audio, link, PDF) and quiz items with stored correct answers. | Must | P3 |
| FR-LMS-002 | The system SHALL enforce a Draft → Published workflow; only Published modules are visible to students. | Must | P3 |
| FR-LMS-003 | The system SHALL enforce sequential progression within a track: module N+1 SHALL be locked until module N is Completed, unless the student has been granted skip-ahead via the Diagnostic Test. | Must | P3 |
| FR-LMS-004 | The system SHALL administer the End-of-Module Quiz, score the attempt, allow retry on failure up to the configured maximum, and persist the final attempt's score. | Must | P3 |
| FR-LMS-005 | The system SHALL provide an optional Diagnostic Test at enrolment and SHALL fast-forward the student to a defined module on passing the configured cut-off. | Should | P3 |
| FR-LMS-006 | The system SHALL track, per student, overall curriculum completion %, per-module status (Not Started / In Progress / Completed), partial-module progress %, and timeline of completion events. | Must | P3 |
| FR-LMS-007 | The system SHALL award badges on satisfaction of configurable criteria and SHALL display awarded badges on the student's profile. | Must | P3 |
| FR-LMS-008 | The system SHALL require the Student to complete the Baseline Assessment before any module is unlocked. | Must | P3 |
| FR-LMS-009 | The system SHALL require the Student to complete the Endline Assessment before the completion certificate is issued. | Must | P3 |
| FR-LMS-010 | The system SHALL enforce age-group and stream eligibility on every module; only eligible modules SHALL appear in the Student's 'My Journey' view. | Must | P3 |
| FR-LMS-011 | The Program Administrator SHALL be able to override eligibility on a per-student basis, with the reason captured in the audit log. | Should | P3 |
| FR-LMS-012 | The system SHALL maintain a per-student course history (enrolled, in-progress, completed) with start and completion dates, badges and quiz scores, exportable to Excel and PDF. | Must | P3 |
| FR-LMS-013 | The system SHALL restrict LMS access to nominated students; no public self-signup SHALL be available in Phase 1. | Must | P3 |
| FR-LMS-014 | The Partner Organisation Administrator SHALL be able to nominate up to N students (configurable per partner; default 10) and the system SHALL provision login identifiers for each. | Must | P3 |
| FR-LMS-015 | The system SHALL provide each Partner Organisation Administrator with a dashboard of nominated students' progress, badges, baseline-vs-endline shift and last-active date. | Must | P3 |
| FR-LMS-016 | The system SHALL provide the Program Administrator with an Impact view aggregating students onboarded, modules completed, badges awarded, baseline-vs-endline shift, retention curve and partner-wise drill-down. | Must | P3 |
| FR-LMS-017 | The system SHALL support content blocks of type rich text, image (PNG/JPG), uploaded video (MP4), embedded video (YouTube/Vimeo), audio (MP3), PDF and external hyperlink. | Must | P3 |
| FR-LMS-018 | On Student login, the system SHALL surface a 'Continue Learning' entry point that resumes the student at the last visited module and content block. | Must | P3 |
| FR-LMS-019 | Partial-module progress SHALL be computed as viewed_assets / total_assets and SHALL be persisted on every block-level state change. | Should | P3 |
| FR-LMS-020 | The system SHALL preserve a Student's historical quiz attempts; changes to a question after an attempt SHALL not retroactively alter the prior result. | Should | P3 |

## 13.12  LMS – Business Rules

| Rule ID | Business Rule |
| --- | --- |
| BR-LMS-01 | A module is marked Completed only on a passing End-of-Module Quiz attempt. |
| BR-LMS-02 | The first module in a track is unlocked by default; subsequent modules unlock only on completion of the preceding module, unless skip-ahead was granted via the Diagnostic Test. |
| BR-LMS-03 | The Baseline Assessment is mandatory before any module can be unlocked. |
| BR-LMS-04 | The Endline Assessment is mandatory before the completion certificate is issued. |
| BR-LMS-05 | LMS access in Phase 1 is restricted to partner-nominated students; no public self-signup is permitted. |
| BR-LMS-06 | Module visibility respects audience-group and stream eligibility unless an administrative override is recorded. |
| BR-LMS-07 | Quiz responses are immutable post-submission; changes to question content do not alter prior attempts. |
| BR-LMS-08 | Partial-module progress is computed as the ratio of viewed content blocks to total content blocks. |
| BR-LMS-09 | Certificates of completion are issued only when the student's overall completion meets or exceeds the configured threshold (default 70%) and the Endline Assessment is complete. |

## 13.13  LMS – Data Requirements

| Entity | Key Attributes | Notes |
| --- | --- | --- |
| Module | ModuleID, Title, Level, Track, EligibleGroups, SequenceNo, PassMark, Status | Status ∈ {Draft, Published, Archived}. |
| ContentBlock | BlockID, ModuleID, Type, BodyOrURL, Caption, SequenceNo | Type ∈ {Text, Image, Video, Audio, Link, PDF}. |
| Question | QuestionID, ModuleID, Text, Type, Options, CorrectAnswer, MaxAttempts | Type ∈ {MCQ-Single, MCQ-Multi, Short-Answer}. |
| QuizAttempt | AttemptID, StudentID, ModuleID, QuestionID, GivenAnswer, IsCorrect, AttemptNo, AttemptedAt | Final attempt drives the module result. |
| Enrollment | EnrollmentID, StudentID, ModuleID, Status, ProgressPct, StartedAt, CompletedAt | Per student × module. |
| Badge | BadgeID, Name, CriteriaJSON, Icon | Criteria evaluated by system on relevant state changes. |
| StudentBadge | ID, StudentID, BadgeID, AwardedAt |  |
| BaselineEndline | ID, StudentID, Type, ResponsesJSON, Score, TakenAt | Type ∈ {Baseline, Endline}. |
| PartnerNomination | ID, PartnerOrgID, StudentID, NominatedAt | One per (partner, student) pair. |

## 13.14  LMS – Non-Functional Requirements

| NFR ID | Category | Requirement |
| --- | --- | --- |
| NFR-LMS-01 | Capacity | Support ~1,000 concurrent learners and ~10,000 module reads per month in Year 1. |
| NFR-LMS-02 | Performance | First-paint of a module page SHALL be ≤ 3 seconds on a 3G network. |
| NFR-LMS-03 | Performance | Quiz submission SHALL complete within 2 seconds. |
| NFR-LMS-04 | Availability | Module SHALL meet ≥ 99.5% monthly uptime. |
| NFR-LMS-05 | Compatibility | Module SHALL be responsive across Chrome, Edge and Safari (last two versions) on desktop, tablet and mobile. |
| NFR-LMS-06 | Accessibility | Reading content and video captions SHALL meet WCAG 2.1 Level AA. |
| NFR-LMS-07 | Localisation | User-facing strings SHALL be externalised to support Hindi and regional languages in a subsequent phase. |
| NFR-LMS-08 | Privacy | Student quiz responses and assessment data SHALL be access-controlled in line with the RBAC model in Section 9.7. |

## 13.15  LMS – Acceptance Criteria

| AC ID | Acceptance Criterion |
| --- | --- |
| AC-LMS-01 | Authoring a module with each documented content-block type results in a renderable Published module visible only to the eligible audience group. |
| AC-LMS-02 | A Student cannot access module N+1 until module N is Completed, except where the Diagnostic Test has granted skip-ahead. |
| AC-LMS-03 | Baseline and Endline responses are persisted against the Student record and visible in the Impact view. |
| AC-LMS-04 | Awarding of a badge triggers an in-app notification to the Student and updates the Student profile. |
| AC-LMS-05 | Partner-nominated student logins are provisioned and the Partner dashboard reflects each student's progress within 5 minutes of any state change. |
| AC-LMS-06 | Course history is exportable to Excel and PDF for any Student record. |
| AC-LMS-07 | Completion certificate is issued only when overall completion ≥ configured threshold AND Endline Assessment is complete. |

## 13.16  LMS – Assumptions & Dependencies

| ID | Type | Statement |
| --- | --- | --- |
| A-LMS-01 | Assumption | Samavesh provides the final module list, level / track assignment, eligibility map, quiz Q&A bank and badge schema before Phase-3 cut-off. |
| A-LMS-02 | Assumption | Initial video content may reference externally hosted video (YouTube / Vimeo); Samavesh-recorded video is a parallel workstream. |
| A-LMS-03 | Assumption | LMS remains invite-only for at least the first 12 months of operation. |
| D-LMS-01 | Dependency | Student profile and authentication are provided by Module 1 (Student Onboarding). |
| D-LMS-02 | Dependency | Storage and bandwidth sizing for video-heavy content is validated by Dhwani DevOps before Phase 3. |
| D-LMS-03 | Dependency | RBAC role profiles (Section 9.7) gate access to partner dashboards, admin analytics and the Impact view. |

# 14. Phase-Wise Release Plan & Milestones

Delivery is staged into four phases. Each phase is a self-contained milestone with its own deliverables, acceptance criteria, and sign-off owner. Phases are sequential — Phase N is closed only when its acceptance criteria are met and signed off by the named Samavesh stakeholder.

Durations are indicative and assume the assumptions in Section 18 hold. The single largest swing factor is the speed of Samavesh inputs in Phase 1 (forms, scholarship catalogue, eligibility criteria). Delay there directly shifts every subsequent phase by the same number of working days.

## 14.1  Release Plan at a Glance

| # | Phase | Duration | Outcome | Sign-off |
| --- | --- | --- | --- | --- |
| P1 | Discovery, Wireframes & Foundation | Weeks 1–3 | Workshops, finalized forms, wireframes, scholarship catalogue intake, AWS provisioning, DPDP architecture | Program Head + SPOC |
| P2 | Core Platform MVP (Onboarding → Eligibility → Documents → Application Tracking) | Weeks 4–8 | Modules 1, 2, 3, 4, RBAC (core), audit trail, Fellow PWA | SPOC + Operations Lead |
| P3 | Mentorship & LMS Release | Weeks 9–11 | Mentor module, LMS, student dashboard, content authoring, mentor-mentee assignment | SPOC + Mentoring Lead |
| P4 | MIS, Reporting, UAT, Hardening & Go-Live | Weeks 12–16 | MIS dashboards, reports, automated reminders, UAT, training, production cutover | Program Head + SPOC |

## 14.2  Phase 1 – Discovery, Wireframes & Foundation (Weeks 1–3)

Phase 1 is a joint discovery sprint between Dhwani and Samavesh. The objective is to close all open inputs from the kick-off mail — forms, mentorship flow, LMS flow — and to produce wireframes that both teams can approve before any production code is written.

### Deliverables

| ID | Deliverable |
| --- | --- |
| P1-D1 | Kick-off and Stakeholder Workshops (3 sessions: Onboarding, Mentoring, MIS/KPI) |
| P1-D2 | Finalized Student Profiling Form, Document Verification Form, Scholarship Application Form (signed off by Samavesh) |
| P1-D3 | Final Eligibility Criteria sheet (per scholarship) – received from Samavesh |
| P1-D4 | Final Scholarship Catalogue (with required documents per scholarship) – received from Samavesh |
| P1-D5 | Wireframes / clickable prototype of all Phase 2 screens |
| P1-D6 | Detailed mentorship flow and LMS journey signed off |
| P1-D7 | KPI dictionary for the MIS dashboard signed off |
| P1-D8 | AWS India Region environment provisioned (Dev / UAT / Prod) with DPDP-aligned architecture |
| P1-D9 | Updated, sign-off-ready BRD v2.x with all finalised inputs (this document baselined) |
| P1-D10 | Project plan, RACI, and communication cadence agreed |

### Acceptance Criteria

- All three forms are signed off in writing (email or document acceptance) by the Samavesh SPOC.

- Scholarship catalogue and eligibility-criteria sheet are received in the agreed template.

- Wireframes are approved with no open major issues.

- AWS environment health-check is green for Dev and UAT.

- Mentorship and LMS flows are approved by Samavesh Mentoring Lead.

### Dependencies on Samavesh

- SPOC available for 3 workshops of 2 hours each in weeks 1–2.

- Scholarship catalogue and eligibility criteria sheet provided in the agreed template by end of week 1.

- Mentoring Lead available to validate mentorship flow in week 2.

- Sign-off on wireframes within 5 working days of share.

## 14.3  Phase 2 – Core Platform MVP (Weeks 4–8)

Phase 2 delivers the operational backbone of the platform — the four core modules that replace the current Google Forms + Excel + WhatsApp stack. At the end of Phase 2, the program team can run the entire scholarship lifecycle on the platform (excluding mentorship/LMS and the MIS dashboard).

### Deliverables

| ID | Deliverable |
| --- | --- |
| P2-D1 | Module 1 – Student Onboarding (DocType, form, consent capture, audit log) |
| P2-D2 | Module 2 – Scholarship Catalogue & Eligibility Engine (admin CRUD + auto-eligibility computation) |
| P2-D3 | Module 3 – Document Collection & Verification (upload, status, admin verification, completeness tracker) |
| P2-D4 | Module 4 – Scholarship Application & Tracking (application record, status state machine, correction loop, multiple concurrent applications) |
| P2-D5 | RBAC core (Student, Fellow, Mentor, Admin, Super Admin), Fellow-scoped data access |
| P2-D6 | Audit trail across modules |
| P2-D7 | Fellow-facing PWA (mobile-responsive) for onboarding and document upload in the field |
| P2-D8 | Internal QA cycle with regression suite |
| P2-D9 | Sprint demos at the end of each fortnight |

### Acceptance Criteria

- Student profile can be created, edited, and viewed with full audit trail.

- Eligibility engine returns the correct scholarship list for a set of 20 sample student profiles agreed during P1.

- Document upload, verification, and completeness flow demonstrably blocks application creation until 100% accepted.

- Application status state machine prevents illegal transitions.

- Fellow role only sees assigned students; cross-Fellow access is blocked and logged.

- PWA usable on mid-range Android devices on 4G; no crash in a 30-minute Fellow session.

### Dependencies on Samavesh

- Sample of 20 student profiles with expected eligibility outcomes shared by Samavesh in week 4.

- Document master list confirmed (Annexure A reviewed).

- Fellow SOP locked – any changes during this phase will be deferred to a later phase.

- Sprint review attendance by SPOC at the end of each fortnight.

## 14.4  Phase 3 – Mentorship & LMS (Weeks 9–11)

Phase 3 delivers the parallel mentoring journey and the LMS. Frappe’s native LMS app is configured and tightly integrated with the mentor module and the student dashboard.

### Deliverables

| ID | Deliverable |
| --- | --- |
| P3-D1 | Mentor module (Mentor user, expertise tags, mentor-mentee assignment by Admin/Fellow) |
| P3-D2 | Interaction logging (date, mode, duration, notes, next action) |
| P3-D3 | LMS – content library, courses, lessons, quizzes (Frappe LMS configured and integrated) |
| P3-D4 | Cohort definition and course publication |
| P3-D5 | Student LMS dashboard (recommended courses, my courses, progress, certificates) |
| P3-D6 | Mentor dashboard (mentees, content recommendations, progress, reminders) |
| P3-D7 | Engagement analytics (course-level: enrolments, completion, drop-off) |
| P3-D8 | Certificate templating + auto-issuance on threshold |

### Acceptance Criteria

- Admin can publish a course to a cohort and verify students see it on their LMS dashboard.

- Mentor can recommend a course to a specific mentee and see the mentee’s progress.

- Student can complete a course end-to-end, attempt a quiz, and receive a certificate.

- Mentor interaction history is visible to the mentee, the mentor, and the admin (RBAC-respecting).

- Course analytics surface enrolment, completion %, and drop-off points correctly for 3 seeded courses.

### Dependencies on Samavesh

- Initial set of LMS content (or links/topics) to seed at least 3 courses provided by Samavesh.

- Mentor roster and expertise tags shared in week 9.

- Certificate template approved by week 10.

- Mentoring Lead available for review demos and acceptance.

## 14.5  Phase 4 – MIS, Reporting, UAT & Go-Live (Weeks 12–16)

Phase 4 closes the loop with leadership-facing MIS, hardens the platform, runs formal UAT, conducts training, and takes the system live with a hypercare safety net.

### Deliverables

| ID | Deliverable |
| --- | --- |
| P4-D1 | Program Admin MIS dashboard with all P0 KPIs (students onboarded, scholarships identified, applications submitted/approved, ₹ disbursed) |
| P4-D2 | Filters: date range, geography, Fellow, scholarship, category |
| P4-D3 | Fellow-wise performance view |
| P4-D4 | Scholarship-wise view |
| P4-D5 | Stage-wise funnel (Onboarded → Disbursed) |
| P4-D6 | Excel / CSV exports for student and application data |
| P4-D7 | Automated reminders (deadlines, ageing under review) |
| P4-D8 | Data deletion / anonymization workflow (DPDP) |
| P4-D9 | UAT support cycle (2 weeks) – defect triage and fixes |
| P4-D10 | User training sessions (Fellows, Mentors, Admins) – train-the-trainer + 2 live cohorts |
| P4-D11 | Training material – user manuals, short videos, FAQ |
| P4-D12 | Production cutover and Go-Live |
| P4-D13 | Hypercare (2 weeks post Go-Live) |

### Acceptance Criteria

- All P0 KPIs reconcile against a sample dataset within ±1 of the manual count.

- UAT closes with zero open Severity-1 defects and an agreed plan for Severity-2 items.

- Fellow / Mentor / Admin training cohorts are completed with attendance recorded.

- Production environment passes a security and DPDP-compliance checklist.

- Hypercare window completes with no Severity-1 production incidents.

### Dependencies on Samavesh

- KPI dictionary signed off in Phase 1 must remain frozen.

- UAT testers (Fellow, Mentor, Admin) identified by week 12 and freed up for the UAT window.

- Training dates booked with attendees in week 14.

- Go-Live communication signed off internally by Samavesh.

# 15. Deliverables Matrix (Phase × Module)

At-a-glance view of what is released in which phase. Use this view alongside the detailed phase plan in Section 14.

| Deliverable | Phase 1 | Phase 2 | Phase 3 | Phase 4 |
| --- | --- | --- | --- | --- |
| Discovery Workshops | ✔ |  |  |  |
| Wireframes / Prototype | ✔ |  |  |  |
| Form Specs Final + Validations | ✔ |  |  |  |
| Scholarship Catalogue Loaded | Drafted | ✔ Loaded |  |  |
| Student Onboarding Module |  | ✔ |  |  |
| Eligibility Engine |  | ✔ |  |  |
| Document Verification Module |  | ✔ |  |  |
| Application Tracking Module |  | ✔ |  |  |
| RBAC + Audit Trail |  | ✔ Core | Extended (Student role) |  |
| Fellow PWA |  | ✔ |  |  |
| Mentor Module |  |  | ✔ |  |
| LMS – Content, Courses, Quizzes |  |  | ✔ |  |
| Student LMS Dashboard |  |  | ✔ |  |
| Mentor Dashboard |  |  | ✔ |  |
| Certificates |  |  | ✔ |  |
| MIS Dashboard (P0 KPIs) |  |  |  | ✔ |
| Filters & Funnel View |  |  |  | ✔ |
| Excel / CSV Exports |  |  |  | ✔ |
| Automated Reminders |  |  |  | ✔ |
| DPDP Consent Capture |  | ✔ |  |  |
| DPDP Data Deletion Workflow |  |  |  | ✔ |
| UAT |  |  |  | ✔ |
| Training (Fellows, Mentors, Admins) |  |  |  | ✔ |
| Production Cutover & Hypercare |  |  |  | ✔ |

# 16. Project Governance & Sign-Off Matrix

## 16.1  Governance Cadence

- Daily 15-minute stand-up between Dhwani delivery lead and Samavesh SPOC during active sprints

- Weekly 60-minute steering review between Dhwani Project Manager and Samavesh Program Head

- Fortnightly sprint demo to the wider Samavesh team at the end of each two-week sprint

- This email thread (kick-off mail) is the authoritative channel for written project updates

- All scope/change requests must be raised via the change-request process described in Section 18.3

## 16.2  Sign-Off Matrix

| Deliverable | Prepared / Owned By (Dhwani) | Reviewed & Signed Off By (Samavesh) | Target Sign-off Date |
| --- | --- | --- | --- |
| BRD v2.0 (this document) | Dhwani Project Manager | Samavesh Program Head & SPOC | End of Phase 1, Week 1 |
| Finalised Forms (Profiling / Document / Application) | Dhwani BA + Tech Lead | Samavesh SPOC + Operations Lead | End of Phase 1, Week 2 |
| Scholarship Catalogue & Eligibility Criteria | Samavesh (input) | Dhwani BA reviews and signs handshake; Samavesh SPOC owns content | End of Phase 1, Week 1 |
| Wireframes / Prototype | Dhwani UX | Samavesh SPOC + Operations Lead | End of Phase 1, Week 3 |
| Mentorship & LMS Flow | Dhwani BA + Tech Lead | Samavesh Mentoring Lead | End of Phase 1, Week 3 |
| KPI Dictionary | Dhwani BA | Samavesh Program Head | End of Phase 1, Week 3 |
| Phase 2 MVP | Dhwani Tech Lead + QA Lead | Samavesh SPOC + Operations Lead | End of Phase 2 |
| Phase 3 Mentorship/LMS | Dhwani Tech Lead | Samavesh Mentoring Lead | End of Phase 3 |
| Phase 4 UAT Closure & Go-Live | Dhwani Project Manager + QA Lead | Samavesh Program Head + SPOC | End of Phase 4 |

## 16.3  Communication Channels

- Project updates – email thread initiated at kick-off (single source of written updates)

- Day-to-day coordination – Dhwani-hosted chat channel with both teams added

- Document repository – Dhwani-managed shared drive; final signed-off documents version-controlled here

- Issue tracking – issues raised by Samavesh during UAT are logged in the Dhwani tracker with shared visibility

# 17. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Page load within 3 seconds for up to 500 concurrent users on a standard broadband connection. |
| Availability | 99.5% uptime excluding scheduled maintenance (announced 24 hours in advance). |
| Scalability | Architecture shall support 20,000+ active student records without re-platforming. |
| Mobile Accessibility | Responsive PWA functional on Chrome / Firefox / Safari on Android and iOS. |
| Notifications | Email and SMS for key events – status changes, deadline reminders, mentor next-action. |
| Data Backup | Automated daily backups with 30-day retention; restore tested quarterly. |
| Security | TLS 1.2+ in transit; AES-256 at rest; role-based access; full audit log. |
| DPDP Compliance | Architecture and data handling shall comply with the India DPDP Act 2023. |
| Browser Support | Last 2 versions of Chrome, Firefox, Safari, Edge. |
| Accessibility | Reasonable WCAG 2.1 AA conformance for student-facing pages (Phase 3 onward). |

# 18. Assumptions, Dependencies, Scope & Change Control

## 18.1  Assumptions

- Samavesh will nominate a dedicated SPOC for the duration of implementation.

- At least two senior Samavesh staff are authorized to provide milestone sign-offs.

- Scholarship catalogue (criteria, required documents) will be provided by Samavesh in the agreed template.

- Fellows and students will have access to internet-connected devices.

- Samavesh will provide feedback within 48 hours during wireframe reviews and UAT cycles.

- Samavesh will participate in training and own day-to-day system administration post Go-Live.

- AWS hosting costs are passed through to Samavesh; Dhwani provisions and operates the environment.

## 18.2  Dependencies

- Availability of Samavesh operations, mentoring, and M&E team members for Phase 1 workshops.

- Finalization of the scholarship catalogue and eligibility criteria before eligibility-engine build begins.

- KPI finalization and reporting requirements sign-off before MIS dashboard development begins.

- AWS India Region account setup and access credentials (Dhwani provisions; costs billed to Samavesh).

- Mentor roster, expertise tags, and seed LMS content provided in Phase 3.

## 18.3  Change Control

Any requested change beyond the requirements baselined in this BRD will follow the Change Control process: a Change Request (CR) is raised by either party, Dhwani provides an impact assessment (effort, timeline, cost), and the CR is approved by Samavesh Program Head before it is taken into a sprint. Approved CRs are appended to this BRD with a new version number.

## 18.4  Out of Scope (Phase 1 Project)

- Integration with government scholarship portals (NSP, state portals) — Fellows will continue manual status updates.

- Native mobile application (Android / iOS) — replaced by PWA in this project.

- Full offline functionality.

- Legacy data cleaning, deduplication, or transformation — Samavesh owns data preparation.

- Integration with any third-party CRM, ERP, payments, or HRMS systems.

- Multi-language UI — English in this project.

Items listed as out of scope may be considered in a subsequent phase subject to separate scoping and budgeting.

# 19. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Scope creep during development | High | High | Strict change request process; all changes beyond agreed BRD require formal CR with impact assessment |
| Delayed feedback / sign-off by Samavesh | Medium | High | Weekly review calls; defined escalation path; sign-off SLAs in Section 16 |
| Scholarship catalogue / eligibility data not ready on time | Medium | High | Template shared in Phase 1 Week 1; daily standup tracks dependency |
| Low Fellow adoption | Medium | High | Human-centred design, mobile-first PWA, training cohorts, in-app help |
| Government portal changes invalidating manual tracking | Low | Medium | Portal integration out of scope; SOP updated if portal changes |
| DPDP compliance gaps | Low | High | Consent module, data-residency, and deletion workflow built from Day 1 |
| Content readiness for LMS (Phase 3) | Medium | Medium | Seed content list agreed in Phase 1; Samavesh nominates content owner |
| UAT defect leakage to production | Low | Medium | 2-week dedicated UAT + 2-week hypercare; severity-based exit criteria |

# 20. Open Items Awaiting Samavesh Input

These items are the direct counterpart to the email sent to the client at kick-off. Each item is owned by a named Samavesh role and has a target date aligned to the phase plan. Open items are reviewed every week in the steering call.

| ID | Open Item | Owner (Samavesh) | Target Date | Status |
| --- | --- | --- | --- | --- |
| OI-01 | Final scholarship catalogue with eligibility criteria | Samavesh SPOC | End of Phase 1, Week 1 | Open |
| OI-02 | Final list of required documents per scholarship (validating against Annexure A) | Samavesh SPOC | End of Phase 1, Week 1 | Open |
| OI-03 | Sign-off on Student Profiling Form fields and validations (Section 10.1) | Samavesh SPOC | End of Phase 1, Week 2 | Open |
| OI-04 | Sign-off on Document Verification Form (Section 10.2) | Samavesh SPOC | End of Phase 1, Week 2 | Open |
| OI-05 | Sign-off on Scholarship Application Form (Section 10.3) | Samavesh SPOC | End of Phase 1, Week 2 | Open |
| OI-06 | Approval of Mentorship Flow (Section 12) | Samavesh Mentoring Lead | End of Phase 1, Week 3 | Open |
| OI-07 | Approval of LMS Journey (Section 13) | Samavesh Mentoring Lead | End of Phase 1, Week 3 | Open |
| OI-08 | KPI dictionary for MIS dashboard | Samavesh Program Head | End of Phase 1, Week 3 | Open |
| OI-09 | Mentor roster, expertise tags, and content owners | Samavesh Mentoring Lead | Start of Phase 3, Week 9 | Open |
| OI-10 | UAT user nominations (Fellow, Mentor, Admin) | Samavesh SPOC | Start of Phase 4, Week 12 | Open |

# 21. UAT, Training & Knowledge Transfer

## 21.1  UAT Approach

- UAT runs for 2 weeks during Phase 4.

- Test cases are co-authored by Dhwani QA and Samavesh SPOC, organized by module.

- Samavesh nominates 3 UAT testers covering Fellow, Mentor, and Admin personas.

- Defects are logged in Dhwani's tracker with shared visibility; Severity-1 and -2 must be cleared before Go-Live.

- UAT exit criteria: zero open S1, an agreed plan for any open S2, all critical user journeys signed off.

## 21.2  Training Plan

- Train-the-trainer for 2 Samavesh in-house champions (4 hours, hands-on).

- Two live training cohorts for Fellows (2 hours each, recorded).

- One live training cohort for Mentors (1 hour, recorded).

- One live training cohort for Admins (2 hours, recorded).

- Written user manuals + short how-to videos delivered as part of training collateral.

## 21.3  Hypercare

- Two weeks post Go-Live with daily standup and same-day defect triage.

- Severity-1 incidents addressed within 4 business hours.

# 22. Post Go-Live Support Model

Support model details (SLAs, response times, ticket channels, AMC) are governed by the signed Master Services Agreement / Statement of Work and are summarised below for context.

- Tier 1 support: Samavesh in-house champions (trained during Phase 4)

- Tier 2 support: Dhwani support desk – ticket-based, email + portal

- Severity-1 (production down): response within 4 business hours, target resolution within 1 business day

- Severity-2 (major feature degraded): response within 1 business day, target resolution within 3 business days

- Enhancements and changes follow the Change Control process in Section 18.3

# 23. Annexures

## Annexure A – Document Master List

The master list of documents the platform supports for scholarship applications. Final inclusion is confirmed during Phase 1. New documents can be added by Admin without developer involvement.

| # | Document Name | Document Type | Remarks / Applicability |
| --- | --- | --- | --- |
| 1 | Domicile Certificate | Identity / Domicile | Mandatory for most schemes |
| 2 | Income Certificate | Income | Mandatory; validity-bound |
| 3 | Aadhaar Card | Identity | Identity proof |
| 4 | Bank Passbook | Banking | For fund transfer |
| 5 | Caste Certificate | Caste | For reserved-category students |
| 6 | Rent Agreement | Address | For select schemes |
| 7 | Caste Validity Certificate | Caste | For professional courses |
| 8 | Non-Creamy Layer Certificate | Caste | For OBC in professional courses |
| 9 | College Fee Receipt | Academic / Institutional | Mandatory |
| 10 | Bonafide Certificate | Academic | Issued by institution |
| 11 | Leaving Certificate (10 & 12) | Academic | Academic proof |
| 12 | Graduation Marksheet | Academic | For PG applicants |
| 13 | 10th & 12th Marksheet | Academic | Mandatory |
| 14 | Self-Declaration | Other | As per scheme |
| 15 | Ration Card | Socio-economic | For selected schemes |
| 16 | Alp Bhu Dharak Certificate | Land / Socio-economic | For selected schemes |
| 17 | BOCW Card | Welfare | For selected schemes |
| 18 | Hostel Certificate | Institutional | For selected schemes |

## Annexure B – Document Upload Guidelines (per Fellow SOP)

- Acceptable formats: PDF, JPG, PNG.

- File size between 1 MB and 2 MB.

- Documents must be clear, legible, and properly scanned.

- Any unclear or invalid document must be re-uploaded before submission.

## Annexure C – Sources Used to Prepare This BRD

- Samavesh BRD v1.0 (March 2026 draft) – baseline content for organizational context and modules

- Samavesh Workflow diagram (PDF) – source of phase model, mForm and LMS notes

- SAMAVESH Fellow SOP – source of document master list, upload guidelines, and status states

- Kick-off email to client – source of open items: forms, mentorship flow, LMS journey

## Annexure D – Document End

This Business Requirements Document constitutes the agreed basis for the Samavesh platform build. Once signed off, any change to scope, schedule, or cost will be governed by the Change Control process described in Section 18.3.